Based on the handwritten logs you provided, I’ve organized these into a clean, professional meeting and project tracking sheet. I’ve categorized them by year and included the key stakeholders and action items mentioned in your notes.

## **Project Tracking & Meeting Log**

### **2024 Phase**

| Date | Item / Event | Key Details / Stakeholders |

|---|---|---|

| **May 8** | Project Update | PP, SWC, Lavern (Issue) |

| **May 11** | Solar Scope | Scope of Robbins - **$553,000** |

| **May 15** | Documentation | Document Retrieval |

| **May 31** | Meeting | Angel, AA Glowie, Lavern, SIKI |

| **June 1** | Due Date | June 1st Deliverables |

| **June 4** | Grant/Budget | ILSA App NOFO; GG FG Budget Template; Solar Sovereignty |

| **Aug 11** | Email | Behire for Intrat Scope |

| **Aug 25** | Team Meeting | Behire Meeting: Discussion on Scope |

| **Sept 20** | Selection | Pick Selection for Behire |

| **Sept 21** | Design | Scope of Planning/Design; Sent selection of design |

| **Nov 13** | Payment/Service | $15,000 for Behire Intrat Service |

| **Nov 14** | Team Update | Victoria added; Natural E |

| **Dec 11** | Business Add | Blacktech Add |

| **Dec 13** | Status | DDK in HE |

| **Dec 14** | Meeting | General Meeting |

| **Dec 15** | Admin | EDDR with Goldie Workforce; Finalize Budget Template |

### **2025 Phase**

| Date | Item / Event | Key Details / Stakeholders |

|---|---|---|

| **April 8** | Site Visit | Walkthrough |

| **April 23** | Pricing | Sub-Removal Prices |

| **April 28** | Action Item | Mike Challahan: Weatherization Walkthrough |

| **May 5** | Compliance | GATA Checklist |

| **May 8** | Follow-up | Email Brad: Questions about Walkthrough |

| **May 9** | Coordination | Email Richard (BB, Lavern) |

| **May 10** | Virtual Meeting | Zoom Meeting |

| **May 12** | Budget | Revision of Budget Template (Phase 1 & 2) |

| **May 22** | Budget/Media | Pictures sent to Preston (Budget) |

| **June 28** | Scope | Revise Construction Scope |

| **June 29** | Work Order | Behire Scope of Work |

| **June 30** | Engagement | Lavern - RFP Construction Engagement |

| **Aug 29** | Meeting | Behire Meeting: BT, Lavern, Simply, PP |

| **Sept 8** | Assessment | Robbins Act; Engineering Needs Assessment (PP, Simply, Lavern, BT) |

| **Sept 17** | Design | Sent Note (Email): Section of Design (E-4) |

| **Sept 18** | Call | Richard & Brad: Spreadsheet of Permit, Equipment, Dumpster, List |

### **2026 Phase**

| Date | Item / Event | Key Details / Stakeholders |

|---|---|---|

| **Feb 9** | Teams Meeting | Lavern Meeting (HE) with Doc Ruckers |

| **Feb 17** | Costing | Construction Cost for Robbins/Doc Ruckers |

| **Feb 19** | Site Visit | Brad set a Walkthrough for Doc Rockers |

| **March 3** | Construction | Doc Rucker at the HE Construction Cost |

| **April 2** | Scope Meeting | Victoria: Meet Expectation of Scope |

| **April 3** | Scope Meeting | Lavern: Meet Expectation of Scope |

| **April 14** | Scopes / Email | PFR and for HE Scopes; Lavern email about Artifact Services |

| **April 15** | Financial | Payout Schedule |

| **April 17** | Contractor | Lavern Email: Contractor List |

| **April 19** | Payout | PFR and Second Distribution Payout |

### **General Business Notes**

* **Black +:** $125 / 18 months (66 hours)

* **Key Contacts:** Victoria, Lavern, Brad, Richard, Doc Rucker, Preston.